## Slide 1
MANAGER SUMMARY · SLIDE 1 OF 2
DRIP Platform — What We Have Actually Built
✔ WORKING TODAY (checked live this week)
One system for the whole business. Banks, contacts, deals, news, and campaigns in one place with one login — no more scattered spreadsheets
8,000+ real bank contacts. Loaded, organised by bank, ranked by priority, with each contact's LinkedIn / email / phone / WhatsApp progress tracked
A page for every bank. Its people, decision-makers, news, deals, and documents on one screen — with Excel upload and export buttons that work
A deal board. Every deal by stage with values in SAR — drag a deal to move it forward
Automatic news watching. The system checks Saudi business & regulator news on a timer and attaches stories to the right bank
Instant search over everything. One search box finds any bank, person, deal, or news item
! NOT YET — being honest
Cannot send real emails yet. Sending is safety-locked until we buy an email service and our own sending domain — nothing can go out by accident
AI gives placeholder answers, not real ones. All the wiring is done, but without a paid AI subscription it returns a labelled test response (verified this week)
Contact data not independently verified. Our research is real, but most emails are still marked 'unverified' — a paid verification service closes this
Runs on one laptop only. If the laptop is off, the platform is off. It has never been used by more than one person at once
Some screens fail silently. This week's 'banks stuck on loading' was a sign-in issue the screen didn't explain — ~30 similar spots exist, 1 fixed so far
Tested by machines, not yet by the team. Hundreds of automated checks pass, but real daily use by the whole team hasn't started — that's the true test
DRIP Platform — Manager Summary
1
Notes: Slide 1 talking points: Left side is only what was checked live against the running system this week — one unified system, 8,000+ organised contacts, per-bank pages with working upload/export, the deal board, automatic news watching, and global search. Right side is the honest 'not yet' list: no real emails (safety-locked), AI on placeholder answers until a subscription exists, unverified contact data, one-laptop hosting, silent screen failures (~30 spots, 1 fixed), and no real team usage yet. The message: strong, real foundation — not yet an everyday operational tool.

## Slide 2
MANAGER SUMMARY · SLIDE 2 OF 2
The Bottlenecks — and Exactly What Clears Each One
Bottleneck | Type | In plain words | What clears it
No always-on server | MUST BUY | It lives on one laptop; a real server must be rented from a hosting company — no code can change that | Company hosting account (~days) — deployment package is ready
Real email sending | MUST BUY | Email providers only trust mail from a registered domain that has earned a reputation by sending gradually over ~2 weeks — trust is earned with time, not built with code | Buy domain + email service, then a 2-week 'warm-up'
Real AI answers | MUST BUY | The intelligence runs on paid services (Anthropic/OpenAI/Google); our wiring is complete and switches on instantly with a key | One paid AI subscription
Verified contact data | MUST BUY | Confirmed emails/phones are the private product of companies like Apollo & Lusha — it can only be bought, not scraped legally | One data subscription + ~1 week to connect
Silent screen failures & polish | WE FIX IT | About 30 places where a failed request shows nothing instead of a clear message — this caused the 'stuck loading' this week | In-house fix: 2-3 days sweep, no purchases needed
Legal & compliance sign-offs | PERMISSION | Saudi data-protection (PDPL) needs a lawyer's certification; bank-grade security certificates need external auditors — good code alone cannot grant either | Legal review now; audits later when banks require them
Proof it works as a team tool | TAKES TIME | Passing automated tests is not the same as the whole team relying on it daily — only real usage proves that, and time can't be compressed | Deploy, then 2 weeks of full-team daily use with faults logged
Bottom line: nothing here is an unsolved technical problem.
Every bottleneck needs one of four things: a small in-house fix, a purchase, a permission, or time. Once the server, email service, AI subscription, and data verification are in place, 'done' will be measurable: the whole team using it daily for two weeks, one real campaign sent, and zero screens that fail silently.
DRIP Platform — Manager Summary
2
Notes: Slide 2 talking points: Walk the table using the colour tags — green WE FIX IT (in-house, days), blue MUST BUY (server, email domain, AI subscription, data verification — each activates almost immediately because the engineering is done), amber PERMISSION (lawyer for PDPL, auditors for certificates), red TAKES TIME (real team usage and email warm-up cannot be compressed). Close on the bottom band: a purchase, a permission, a small fix, or time — and a measurable definition of done.